Create account in Jira tool add epics , stories and Defects for Tira beauty app

🗂️ EPIC 1 — User Authentication & OTP

Epic Key: TIRA-EP1 Priority: High Label: authentication hotfix-required user-blocking Status: In Progress Description: Covers all flows related to user login, registration, OTP delivery, and session management for the Tira Beauty mobile app.

📖 STORY 1 — Linked to Epic 1

Key: TIRA-ST-01 Summary: As a user, I should receive an OTP on my registered mobile number within 30 seconds so that I can log in securely. Epic Link: TIRA-EP1 Priority: High Status: In Progress Labels: authentication otp android ios Assignee: Dev Team — Backend Story Points: 5

Description:

As a registered user, I want to receive a One-Time Password (OTP) on my mobile number, So that I can securely verify my identity and access my account.

Acceptance Criteria:

- Given I enter a valid registered mobile number, When I tap "Send OTP", Then I receive an SMS within 30 seconds

- Given the OTP is not received, When I tap "Resend OTP" after 60 seconds, Then a new OTP is sent successfully

- Given I enter the correct OTP, When I tap "Verify", Then I am logged in and redirected to the Home screen

- Given I enter an incorrect OTP, When I tap "Verify", Then an error message "Invalid OTP" is displayed

🔧 TASK 1 — Linked to Story 1

Key: TIRA-TASK-01 Summary: Integrate SMS gateway API for OTP delivery on Android and iOS Parent Story: TIRA-ST-01 Epic Link: TIRA-EP1 Priority: High Status: To Do Labels: authentication otp android ios needs-backend-fix Assignee: Backend Developer Estimate: 3 hours

Description: Integrate and configure the SMS gateway (e.g., Twilio / MSG91) to handle OTP dispatch for both Android and iOS platforms. Ensure retry logic and timeout handling are implemented.

Subtasks:

- Configure API keys and environment variables for SMS gateway

- Write OTP generation and expiry logic (valid for 5 minutes)

- Test OTP delivery on real Android and iOS devices

- Handle edge cases: invalid number, network timeout, gateway failure

Definition of Done:

- OTP delivered within 30 seconds on both platforms

- Retry works after 60-second cooldown

- All edge case scenarios handled and tested

🐛 BUG 1 — Linked to Story 1

Key: TIRA-BUG-01 Summary: OTP not received during login and registration on Android and iOS Parent Story: TIRA-ST-01 Epic Link: TIRA-EP1 Issue Type: Bug Priority: High Severity: Major Status: Open Labels: severity-major priority-high authentication otp android ios build-v3.2.1 hotfix-required user-blocking needs-backend-fix smoke-testing Assignee: Backend Developer Reporter: QA Engineer Build: v3.2.1 Environment: Android 13 / iOS 16 — WiFi & 4G Reproducibility: 100%

Steps to Reproduce:

- Open the Tira Beauty app

- Tap "Sign In" on the home screen

- Enter a valid registered mobile number

- Tap "Send OTP"

- Wait up to 5 minutes for SMS delivery

Expected Result: OTP SMS is received within 30 seconds on the registered mobile number.

Actual Result: OTP is never delivered even after 3–5 minutes of waiting. Tapping "Resend OTP" also fails to trigger any SMS delivery.

Business Impact: Users are completely blocked from logging in or registering. This affects 100% of new and returning users and renders the app entirely inaccessible.

Attachments: screenshot_otp_screen.png | logcat_otp_error.txt